# HRM Implementation Guide

Laravel 12 API and React Admin Integration

Project: Ecommerce Admin Platform
Backend: C:\laragon\www\main-api
Frontend: E:\React\demo-admin
Prepared: 25 October 2026

This handbook defines a complete path for extending the existing ecommerce admin panel into a maintainable human resource management system. It preserves the current user authentication, Laratrust authorization, team order assignment, attendance records, and employee dashboard while introducing dedicated HR data, leave, payroll, documents, and performance workflows.

The recommended first release is HR Foundation, secured Attendance, and Leave Management. Payroll should start only after employee contracts, shifts, holidays, attendance calculations, and leave balances are stable.

# Document Map

| Section | Purpose |
| --- | --- |
| 1 to 3 | Current-state findings, scope, principles, and target architecture |
| 4 to 8 | Database design for people, attendance, leave, payroll, and performance |
| 9 to 12 | API, permissions, frontend, validation, and workflow contracts |
| 13 to 16 | Delivery phases, testing, deployment, and completion checklists |

# 1 Current System Assessment

The platform already contains useful HRM foundations, but Team Management currently focuses on ecommerce operations rather than the full employee lifecycle.

| Existing capability | Current implementation | HRM decision |
| --- | --- | --- |
| Authentication | Laravel Sanctum with users | Keep users as the login identity |
| Authorization | Laratrust roles and permissions | Extend with granular HRM permissions |
| Employee records | Users, categories, roles, manager, salary | Add a one-to-one employee profile |
| Team operations | Order assignment and preparation metrics | Reuse as performance data |
| Attendance | Daily check-in, check-out, status, duration | Secure and expand the existing module |
| Settings | Team module and assignment settings | Keep operational settings separate from HR settings |
| Frontend | Employee CRUD, Team dashboard, Attendance | Move under the HRM navigation group gradually |

## Immediate Technical Risks

Self check-in currently accepts a user ID from the request. It should use the authenticated user ID to prevent attendance impersonation.

Attendance routes are protected by authentication but do not consistently enforce attendance-specific permissions.

The attendance list always applies today's date before optional date-range filtering, which can prevent historical reports from returning the expected records.

The frontend sends employee search criteria, but the current attendance repository does not apply that search.

Attendance update calculates duration when either time is present; duration must only be calculated when both valid timestamps exist.

The API user resource exposes decrypted plain passwords. Remove this behavior before expanding HR access.

There are no meaningful HRM feature tests. Critical calculations and permission boundaries need automated coverage.

# 2 Scope and Product Boundaries

## Included Modules

HR dashboard and employee directory

Employee profiles, employment data, reporting structure, documents, and lifecycle status

Departments, designations, employment types, shifts, weekends, and holidays

Attendance, corrections, monthly summaries, lateness, early departure, and overtime

Leave types, policy allocation, balances, requests, approvals, cancellation, and calendar

Salary structures, earnings, deductions, loans, payroll periods, payroll approval, and payslips

Performance cycles, targets, ecommerce operational metrics, reviews, and ratings

Role-based self-service for employees, managers, HR, administrators, and super administrators

Exports and audit trails for high-risk actions

## Deferred Features

Recruitment, applicant tracking, onboarding task automation, learning management, asset inventory, expense reimbursement, and biometric hardware integration should be separate later releases unless they are immediate business requirements.

# 3 Target Architecture

Use the existing users table for identity and access. Store employment details in employee_profiles and keep transactional domains in their own tables. This prevents authentication code from becoming coupled to payroll and leave rules.

User 1--1 EmployeeProfile
Department 1--* EmployeeProfile
Designation 1--* EmployeeProfile
WorkShift 1--* EmployeeProfile
User manager 1--* User employee
EmployeeProfile 1--* AttendanceLog
EmployeeProfile 1--* LeaveRequest
EmployeeProfile 1--* PayrollEntry

## Backend Folder Convention

app/Models/Hrm
app/Http/Controllers/Backend/Hrm
app/Http/Requests/Backend/Hrm
app/Http/Resources/Backend/Hrm
app/Repositories/Hrm
app/Services/Hrm
database/seeders/Hrm
routes/hrm.php
tests/Feature/Hrm
tests/Unit/Hrm

Keep simple CRUD queries in repositories. Put rules that combine several models or perform calculations in services such as AttendanceCalculationService, LeaveBalanceService, PayrollCalculationService, and PayslipService.

# 4 Core Organization and Employee Schema

| Table | Important fields | Notes |
| --- | --- | --- |
| departments | code, name, parent_id, head_user_id, status | Supports nested departments |
| designations | department_id, code, name, grade, status | Grade can drive benefits later |
| employment_types | name, code, probation_days, status | Permanent, contract, intern, part time |
| work_shifts | name, start_time, end_time, grace_minutes, break_minutes, crosses_midnight | Defines daily attendance rules |
| employee_profiles | user_id, employee_code, department_id, designation_id, employment_type_id, shift_id, dates, payroll details | One row per employee account |
| employee_documents | employee_profile_id, type, number, file_path, expires_at, visibility | Restrict confidential documents |
| employee_emergency_contacts | employee_profile_id, name, relation, phone, address | Allow multiple contacts |

## Employee Profile Required Fields

| Group | Fields |
| --- | --- |
| Identity | employee_code, user_id, full name through user, photo, date of birth, gender, blood group |
| Employment | department, designation, employment type, manager, shift, joining date, confirmation date, status |
| Contact | present address, permanent address, emergency contact |
| Compliance | national ID, tax identifier, document references |
| Payment | basic salary or salary structure, bank name, account name, account number, payment method |
| Exit | resignation date, last working date, termination reason |

## Migration Rules

Add foreign keys and indexes for department, designation, shift, employment status, employee code, and joining date.

Use soft deletes for master data and employee profiles; do not cascade-delete payroll or historical attendance.

Generate unique employee codes in a transaction, for example EMP-000001.

Keep monetary columns as decimal values and never use floating-point types.

Encrypt highly sensitive identifiers and bank data at the application layer where appropriate.

Create a data migration that copies existing users.salary and employee-related fields into employee_profiles.

# 5 Attendance Design

## Attendance Log Expansion

| Field | Purpose |
| --- | --- |
| employee_profile_id or user_id | Employee reference; keep user_id initially for backward compatibility |
| attendance_date | Business attendance date |
| shift_id | Snapshot reference to the assigned shift |
| scheduled_check_in and scheduled_check_out | Schedule snapshot used by calculation |
| check_in_at and check_out_at | Actual timestamps |
| late_minutes and early_leave_minutes | Policy results |
| working_minutes and overtime_minutes | Calculated duration |
| status | present, late, absent, half_day, leave, holiday, weekend |
| source and IP fields | web, admin, biometric, API, mobile |
| adjusted_by and adjustment_note | Trace manual corrections |

## Attendance Rules

1.  Resolve the employee's effective shift for the attendance date.

2.  Use the authenticated employee for self check-in and check-out.

3.  Reject duplicate check-in, checkout before check-in, future timestamps, and invalid shift dates.

4.  Calculate payable working minutes after configured breaks.

5.  Calculate lateness after the shift grace period and calculate early departure against scheduled checkout.

6.  Mark approved leave, holidays, and weekly off days before generating absences.

7.  Run an idempotent daily command to create missing absence records.

8.  Require a reason and audit record for every administrative adjustment.

## Attendance API

| Method | Endpoint | Purpose | Permission |
| --- | --- | --- | --- |
| POST | /api/admin/hrm/attendance/check-in | Authenticated self check-in | attendance-self-create |
| POST | /api/admin/hrm/attendance/check-out | Authenticated self check-out | attendance-self-create |
| GET | /api/admin/hrm/attendance/me | Personal daily and monthly view | attendance-self-read |
| GET | /api/admin/hrm/attendance | Filtered team attendance | attendance-read |
| POST | /api/admin/hrm/attendance/manual | Create an administrative record | attendance-adjust |
| PUT | /api/admin/hrm/attendance/{id} | Correct a record | attendance-adjust |
| GET | /api/admin/hrm/attendance/summary | Monthly summary and trends | attendance-read |
| GET | /api/admin/hrm/attendance/export | Export selected period | attendance-export |

# 6 Leave Management

| Table | Purpose |
| --- | --- |
| leave_types | Annual, sick, casual, maternity, unpaid, and configurable leave categories |
| leave_policies | Allocation, carry-forward, probation, gender, employment-type, and documentation rules |
| employee_leave_balances | Opening, allocated, used, pending, carried, adjusted, and remaining values by year |
| leave_requests | Requested dates, day portions, reason, attachment, status, and calculated days |
| leave_request_approvals | Ordered approval steps with actor, decision, comment, and timestamp |
| leave_balance_transactions | Immutable ledger for allocations, usage, restoration, and corrections |

## Leave Workflow

Draft or submitted -> Manager review -> HR review when required -> Approved
Submitted -> Rejected
Approved -> Employee cancellation request -> Manager or HR approval -> Balance restored

Calculate days using holidays, weekly offs, half days, and policy rules.

Reserve requested balance while a request is pending to prevent overlapping overuse.

Reject overlapping leave requests and attendance conflicts.

Use a balance transaction ledger rather than directly changing only one total.

Support team calendar visibility without exposing private reasons or attachments.

# 7 Payroll Design

Payroll depends on stable employee, attendance, shift, holiday, and leave data. Process payroll by period and store an immutable calculation snapshot for every employee.

| Table | Purpose |
| --- | --- |
| salary_components | Earning or deduction definitions with fixed, percentage, or formula behavior |
| salary_structures | Named salary packages and effective dates |
| salary_structure_items | Components included in a structure |
| employee_salary_structures | Employee assignment and override values |
| payroll_periods | Month, cutoff dates, processing status, approval, and payment state |
| payroll_entries | Employee gross, deductions, net, attendance snapshot, and status |
| payroll_entry_items | Detailed earnings and deductions |
| employee_loans and loan_installments | Approved loans and period deductions |

## Payroll Calculation Order

1.  Lock the payroll period inputs and employee list.

2.  Load the effective salary structure for each employee.

3.  Read attendance, approved leave, holidays, overtime, bonuses, deductions, and loan installments.

4.  Calculate gross earnings, statutory or configured deductions, and net payable using decimal arithmetic.

5.  Store every component as a payroll entry item and retain source references.

6.  Run validation checks for negative net pay, missing bank information, duplicate periods, and unresolved attendance.

7.  Submit for approval. Approved payroll cannot be silently recalculated; corrections require reversal or a new adjustment.

8.  Generate a payslip and payment export after approval.

## Payroll Statuses

draft -> calculated -> reviewed -> approved -> paid
draft or calculated -> cancelled
approved -> reversed through a controlled adjustment

# 8 Performance Management

The existing ecommerce team metrics can seed performance reviews instead of being rebuilt. Operational metrics must be treated as evidence, not the entire employee rating.

| Source | Reusable metric |
| --- | --- |
| Team dashboard | Assigned orders, prepared orders, preparation rate, value handled |
| Follow-up sales | Calls, conversions, sales, and follow-up completion |
| Attendance | Present days, late frequency, absence, overtime |
| Manager review | Quality, collaboration, initiative, customer handling |
| Employee targets | Target versus achievement for a review cycle |

| Table | Purpose |
| --- | --- |
| performance_cycles | Monthly, quarterly, or annual review periods |
| employee_targets | Metric, target, weight, actual value, and source |
| performance_reviews | Employee, reviewer, status, total score, and narrative |
| performance_review_items | Competency-level score and comment |

# 9 API Design Standard

## Route Registration

Route::middleware('api')
    ->prefix('api/admin/hrm')
    ->group(base_path('routes/hrm.php'));

Keep ecommerce order assignment routes in routes/team.php. Register new HR domains in routes/hrm.php so HRM can evolve without coupling payroll or leave behavior to operational team routes.

## Resource Endpoint Matrix

| Resource | Endpoints |
| --- | --- |
| Dashboard | GET /dashboard |
| Employees | GET, POST /employees; GET, PUT, DELETE /employees/{id}; GET /employees/{id}/timeline |
| Departments | GET, POST /departments; GET, PUT, DELETE /departments/{id} |
| Designations | GET, POST /designations; GET, PUT, DELETE /designations/{id} |
| Shifts | GET, POST /shifts; GET, PUT, DELETE /shifts/{id}; POST /employees/{id}/shift |
| Holidays | GET, POST /holidays; PUT, DELETE /holidays/{id} |
| Leaves | GET, POST /leave-requests; GET /leave-requests/{id}; POST /approve, /reject, /cancel |
| Payroll | GET, POST /payroll-periods; POST /calculate, /approve, /mark-paid; GET /payslips/{id} |
| Performance | GET, POST /performance-cycles; GET, POST, PUT /performance-reviews |

## Response Contract

{
  "success": true,
  "message": "Employees retrieved successfully",
  "result": {
    "data": [],
    "meta": {"current_page": 1, "per_page": 25, "total": 0},
    "summary": {}
  }
}

Use FormRequest classes for validation and authorization.

Use API Resources to prevent accidental leakage of sensitive columns.

Use database transactions for employee creation, leave approval, payroll calculation, and reversal.

Use policy or permission middleware consistently rather than scattered ad hoc checks.

Include pagination, search, status, department, designation, manager, date range, and export filters where appropriate.

Return validation errors with field keys that the React forms can display directly.

# 10 Roles and Permissions

| Role | Recommended access |
| --- | --- |
| Superadmin | All HRM configuration and transactions |
| Admin or HR | Employees, attendance corrections, leave administration, payroll, reports |
| Team lead | Assigned team, attendance review, leave approval, targets, and reviews |
| Staff | Own profile, check-in, attendance, leave, payslip, and performance view |

## Permission Names

hrm-dashboard-read
employees-create, employees-read, employees-update, employees-delete
departments-create, departments-read, departments-update, departments-delete
designations-create, designations-read, designations-update, designations-delete
shifts-create, shifts-read, shifts-update, shifts-delete
attendance-self-create, attendance-self-read, attendance-read, attendance-adjust, attendance-export
leave-request-create, leave-request-read, leave-request-approve, leave-request-reject, leave-admin
payroll-create, payroll-read, payroll-process, payroll-approve, payroll-pay, payslip-self-read
performance-read, performance-manage, performance-review

# 11 Frontend Implementation

## Navigation

HRM
  Dashboard
  Employees
  Attendance
  Leave Management
  Departments
  Designations
  Shifts and Holidays
  Payroll
  Performance
  HR Settings

## Recommended React Structure

src/pages/hrm/dashboard
src/pages/hrm/employees
src/pages/hrm/attendance
src/pages/hrm/leaves
src/pages/hrm/organization
src/pages/hrm/payroll
src/pages/hrm/performance
src/components/hrm
src/services/hrm

| Screen | Essential UI |
| --- | --- |
| HR dashboard | Headcount, present, absent, late, on leave, payroll status, joining and exits |
| Employee directory | Search, filters, summary, table, profile drawer, create and edit |
| Employee profile | Personal, employment, salary, documents, attendance, leave, payroll, performance tabs |
| Attendance | Daily board, monthly report, adjustment queue, export |
| Leave | Balance cards, request form, approval queue, calendar |
| Payroll | Period dashboard, exception list, calculation preview, approval, payslips |
| Performance | Cycle setup, targets, metric evidence, manager scoring, employee acknowledgement |

## Frontend State Rules

Keep URL query parameters for page, page size, search, filters, and selected tab.

Disable double submissions and show field-level backend validation errors.

Use permission-aware navigation and action visibility, but always enforce permissions again in the API.

Show payroll and attendance calculations as server results; do not duplicate authoritative financial logic in React.

Use confirmation dialogs for approvals, rejections, reversals, destructive actions, and payroll finalization.

Display an audit history for high-risk records.

# 12 Validation and Business Rules

| Domain | Required rules |
| --- | --- |
| Employee | Unique employee code, unique user profile, valid manager, active master data, coherent employment dates |
| Shift | Valid time range, overnight handling, non-negative grace and break values |
| Attendance | One record per employee and date, valid sequence, authenticated self actions, adjustment reason |
| Leave | No overlap, sufficient available balance, correct date order, allowed attachment, valid approver |
| Payroll | Unique employee and period entry, effective salary structure, decimal math, approval separation |
| Documents | Allowed MIME types, size limits, authorization, expiry validation, private storage |

## Audit Requirements

Audit employee salary and bank-detail changes.

Audit attendance creation, correction, and deletion.

Audit leave decisions and balance adjustments.

Audit payroll calculation, approval, reversal, and payment marking.

Record actor, action, timestamp, previous values, new values, IP address, and request correlation ID where possible.

# 13 Delivery Plan

| Phase | Deliverables | Exit criteria |
| --- | --- | --- |
| 0 Hardening | Attendance security, permissions, filters, validation, password exposure removal | Existing features pass regression tests |
| 1 Foundation | Departments, designations, types, shifts, employee profiles, documents | Employee lifecycle works end to end |
| 2 Attendance | Shift-aware calculations, monthly report, corrections, scheduler | Daily and monthly totals reconcile |
| 3 Leave | Policies, balances, requests, approvals, calendar | Balance ledger reconciles with requests |
| 4 Payroll | Structures, components, periods, calculation, approval, payslip | Sample payroll reconciles manually |
| 5 Performance | Targets, operational metrics, reviews | Review cycle completes with permissions |
| 6 Optimization | Exports, notifications, dashboards, audit reporting | Performance and usability targets pass |

## Definition of Done for Every Phase

Migrations include indexes, foreign keys, rollback behavior, and production data considerations.

Models define casts, fillable or guarded strategy, relationships, scopes, and soft-delete policy.

FormRequests validate inputs and authorize the action.

Controllers remain thin and delegate transactional rules to repositories or services.

Resources expose only approved fields.

Permissions are seeded and tested for each role.

Feature and unit tests cover success, validation, authorization, conflicts, and calculations.

React screens include loading, empty, error, permission-denied, and responsive states.

API documentation and Postman collections are updated.

Migration, rollback, and release notes are ready.

# 14 Testing Strategy

| Test layer | Coverage |
| --- | --- |
| Unit | Attendance time calculation, leave-day calculation, balance ledger, salary component formulas |
| Feature | Endpoints, validation, permissions, filters, pagination, state transitions, database effects |
| Integration | Leave to attendance, attendance to payroll, ecommerce metrics to performance |
| Frontend | Forms, filters, permission visibility, errors, approval actions, server result rendering |
| Security | Cross-user access, manager team boundaries, payroll confidentiality, file access |
| Regression | Existing login, roles, employee CRUD, team assignment, dashboard, and attendance |

## Critical Automated Scenarios

An employee cannot check in for another user.

A manager cannot view or approve employees outside the reporting scope.

Duplicate attendance and overlapping leave are rejected.

Approved leave updates balance and attendance consistently inside one transaction.

Payroll cannot be approved with unresolved attendance exceptions.

Approved payroll cannot be edited through ordinary update endpoints.

A reversal preserves the original payroll audit trail.

Soft-deleted organization records do not invalidate historical transactions.

# 15 Deployment and Data Migration

1.  Back up the production database and uploaded employee files.

2.  Deploy additive migrations first; avoid destructive changes in the initial release.

3.  Seed HRM permissions and assign them explicitly to existing roles.

4.  Create employee_profiles for existing staff and copy supported user fields.

5.  Verify manager relationships, salary values, attendance uniqueness, and active status mappings.

6.  Deploy APIs behind feature flags or permission-gated navigation.

7.  Run reconciliation reports before enabling leave or payroll writes.

8.  Enable HR Foundation, then Attendance, then Leave, then Payroll.

9.  Monitor API errors, queue failures, scheduler output, and audit records after each activation.

## Rollback Strategy

Early phases should be additive so the existing users, team assignment, and attendance screens can continue working. Disable HRM navigation and writes through configuration if rollback is required. Do not remove historical payroll or leave records during rollback; retain them and reverse state through controlled operations.

# 16 Implementation Checklist

## Foundation Checklist

Create routes/hrm.php and register the api/admin/hrm prefix

Create HrmPermissionSeeder and role assignments

Create organization and employee migrations

Create models, relationships, requests, resources, repositories, and controllers

Migrate existing employee data

Build HR dashboard and employee profile screens

Add feature tests and Postman collection requests

## Attendance Checklist

Use authenticated ID for self-service

Add permission checks and FormRequests

Fix search and historical date filters

Introduce shifts, holidays, weekly offs, and calculation service

Add correction workflow, summaries, export, scheduler, and tests

## Leave Checklist

Create policies, balances, requests, approval steps, and transaction ledger

Implement overlap and available-balance validation

Integrate approved leave with attendance

Build employee request and manager approval screens

Test approval, rejection, cancellation, and restoration

## Payroll Checklist

Create components, structures, assignments, periods, entries, and item snapshots

Implement deterministic decimal calculation service

Create exception review, approval, reversal, payment, and payslip flows

Reconcile sample employees manually before production activation

Restrict payroll access and verify audit records

# Recommended Starting Work Package

Begin with one implementation branch covering only Phase 0 and the foundation masters. The first production-safe target should include secured attendance, HRM permissions, departments, designations, shifts, employee profiles, and the HRM employee directory. Do not include payroll calculation in the same first release.

| Priority | Work item |
| --- | --- |
| P0 | Remove plain-password exposure and secure attendance identity |
| P0 | Add attendance permissions, validation, search, and historical filtering |
| P1 | Create HRM route file, permission seeder, and organization masters |
| P1 | Create employee profile schema, APIs, migration, and React profile pages |
| P1 | Add automated feature tests and a Postman collection |
| P2 | Implement leave after attendance and employee data are stable |
| P3 | Implement payroll only after leave and attendance reconciliation |